CprE/SE 491 May1620 Weekly Report 9

Web platform for software specification of Java libraries

Reporting period: November 3 – November 10

Advisor / Client: Professor Rajan (ComS)

Members: Cody Hanika (Team Leader),

Deeksha Juneja (Communication Leader),

Alex Dana (Web Master/Concept Holder)

Weekly Summary:

* This week we began posting test questions on Stack Overflow to see responses. (Alex)
* Acquired an access\_token for the app which will allow us to make automated posts. (Alex)
* Studied the Stanford NLP library for its use in our app. (Deeksha)
* Studied the protobuf protocol and looked at creating a schema for our use and one that would extend the current Boa schema. Looked into implementation for this. (Cody)

Goals for Next Week:

* Finalize protobuf format and database schema
* Implement protobuf format and database schema
* Add in functionality to post questions through our application
* Meet with the SE 492 team to learn more about how to move forward with our process

|  |  |
| --- | --- |
| Team Member | Hours Spent |
| Cody Hanika | 4 |
| Deeksha Juneja | 5 |
| Alex Dana | 5 |