CprE/SE 491 May1620 Weekly Report 7

Web platform for software specification of Java libraries

Reporting period: October 13 – October 20

Advisor / Client: Professor Rajan (ComS)

Members: Cody Hanika (Team Leader),

Deeksha Juneja, (Communication Leader),

Alex Dana (Web Master/Concept Holder)

Weekly Summary:

* This week was spent getting a prototype of the system up and running for our advisor. (All)
  + Acquired the database from ISU (Alex)
  + Create an in-memory running version of the post component of our system (Cody)
  + Create a skeleton for the in-memory running version of the analyze version of the system (Alex)
  + Start with JUnit Testing to analyze the answers received from the posts. (Deeksha)
  + We were not able to meet with Professor Rajan this week (will reschedule)

Goals for Next Week:

* Finish the in-memory prototype for the system
* If we acquire a database from ISU, start creating some tables
* Start writing code to connect to our database

|  |  |
| --- | --- |
| Team Member | Hours Spent |
| Cody Hanika | 6 |
| Deeksha Juneja | 5 |
| Alex Dana | 6 |